Risk Identification Matrix

This template is designed to assist you to identify and assess project-specific risks. Enter risk descriptions and a preliminary assessment of the impact for each criterion.

| Sample risk categories: | Title of risk or opportunity + brief description | Likelihood [Rare / Unlikely / Possible / Likely / Almost certain] | Consequence [Insignificant / Minor / Moderate / Major / Catastrophic] | Assessment of current controls [Excellent / Adequate / Inadequate] | Risk Rating [Extreme / High / Moderate / Low] |
| --- | --- | --- | --- | --- | --- |
| - People and Communication - Financial / Assets / Contracts / Fraud - Strategy and Culture - Political - Reputation - Regulatory and Compliance - Corruption and Misconduct - ICT - Business Continuity |  |  |  |  |  |

Risk Assessment Tables

Based on RiskCover definitions, before the 2011 Guidelines.

| LIKELIHOOD OF RISK OCCURRING |  |  |  |  |
| --- | --- | --- | --- | --- |
| Level | Descriptor | Description |  |  |
| 1 | Rare | May only occur in exceptional circumstances. (<1% chance) |  |  |
| 2 | Unlikely | Could occur at some time (a 1% to 10% chance) |  |  |
| 3 | Possible | Might Occur at some time (a 10% to 50% chance) |  |  |
| 4 | Likely | Will probably occur in most circumstances (a 50% to 90% chance) |  |  |
| 5 | Almost Certain | Expected to occur in most circumstances (> 90% chance) |  |  |
| CONSEQUENCE ON PROJECT |  |  |  |  |
| Level | Descriptor | Financial Loss | Interruption to Service | Reputation and Image |
| 1 | Insignificant | <$50K or 0.5% of Budget | < ½ day | Unsubstantiated, low impact, low profile or no news items. |
| 2 | Minor | $50K - $250K or 1% of Budget | ½ - 1 day | Substantiated, low impact, low news profile |
| 3 | Moderate | $250K - $3M or 2% of Budget | 1 day – 1 week | Substantiated, public embarrassment, moderate impact, moderate news profile |
| 4 | Major | $3M - $10M or 6% of Budget | 1 week – 1 month | Substantiated, public embarrassment, high news profile, third party actions |
| 5 | Catastrophic | >$10M or >6% of Budget | > 1 month | Substantiated, public embarrassment, very high multiple impacts, high widespread news profile, third party actions |
| ADEQUACY OF CONTROLS |  |  |  |  |
| 1 | Inadequate | Little to no action has been taken and no system exists or has been reviewed for some time. No formalised procedures. |  |  |
| 2 | Adequate | Control being addressed reasonably. Systems are in place and procedures exist in certain circumstances. Periodic review. |  |  |
| 3 | Excellent | Controls fully in place and requires only ongoing maintenance and monitoring. Systems are being continually reviewed and procedures are regularly tested. |  |  |

Risk Rating Matrix

Apply this Matrix once each risk's likelihood, consequences and adequacy of controls have been assessed. Table based on RiskCover definitions, before the 2011 Guidelines.

| Risk Rating Matrix |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Likelihood | Consequence |  |  |  |  |
|  | Insignificant | Minor | Moderate | Major | Catastrophic |
| Rare | A | A | A | A | L |
| Unlikely | A | A | L | L | M |
| Possible | A | L | L | M | H |
| Likely | A | L | M | H | E |
| Almost Certain | L | M | H | E | E |
| Extreme Risk | Unacceptable Exposure. The risk may jeopardise organisational strategy and/or present danger to human lives and/or represents a significant and unacceptable financial or organisational exposure. |  |  |  |  |
| High Risk | Urgent Management control/attention required. Risk presents operational problems, but consequential budget and time adjustments can be tolerated. |  |  |  |  |
| Moderate Risk | Management Control Required. Risk does not cause significant problems and represents a relatively small impact on time, cost or quality factors. |  |  |  |  |
| Low Risk | Monitor by Routine Procedures and Controls. Risk does not cause significant problems and represents a relatively small impact on time, cost or quality factors. |  |  |  |  |
| Acceptable Risk | Accept risk. However, the potential impacts and probability factors may change and therefore these risks should be kept under review. |  |  |  |  |

Treatment Plan

Treatment Plans can assist with the management of risks, particularly those rated as High or Extreme. This template outlines some of the elements you may want to consider when addressing your project-specific risks.

| Treatment Plan for Risk _____________________________________________ [rating: ________________] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Risk Owner: |  |  |  |  |  |  |
| Specific tactic(s) | ☐ Reduce |  | ☐ Share |  | ☐ Transfer |  |
|  | ☐ Accept |  | ☐ Avoid |  |  |  |
| Expected outcome(s) |  |  |  |  |  |  |
| Approach for treatment | Action | Interdependencies |  | Responsibility |  | Performance measures |
| Budget |  |  |  |  |  |  |
| Monitor and Review |  |  |  |  |  |  |

Endorsed by:

Risk Owner (name, position):	_________________________________________________

Signed:				_____________________________

Date:					_____________________________